# Earned value analysis

|  |  |  |  |
| --- | --- | --- | --- |
| Tasks | Earned value | Planned value | Schedule variance |
| Support | 100 | 80 | 20 |
| Confidence | 10 | 30 | -20 |
| Lift | 100 | 80 | 20 |
| Leverage | 100 | 80 | 20 |
| Report | 10 | 50 | -40 |
| Demo | 0 | 20 | -20   |  | | --- | | Total:-20 | |

Therefore the project is behind schedule by 20 %